PagoYa Technologies

Strategic Pre-Mortem

What Could Kill This Company Before It Scales

June 11, 2026  |  Pre-Launch Baseline  |  Confidential

Methodology: Imagine it is 18 months from today. PagoYa has failed to reach 2,500 active users. Work backwards. What happened? This pre-mortem draws on full codebase review, live DB snapshot (8 test users, $0 revenue, 0 bill payments), competitive landscape, and target market dynamics to identify the most likely failure modes before they occur. Baseline: Clean pre-launch environment. API healthy. Zero runtime errors. STP wired and awaiting live credentials. All UX audit findings resolved. Platform is publish-ready.

# 1. Executive Summary

PagoYa is a well-built product with a genuine moat — WhatsApp-native payments, PTI behavioral credit scoring, OXXO cash-in rails, and street team attribution all live at launch. The technical foundation is solid. The pre-mortem risk is not product risk. It is activation risk, distribution risk, and regulatory timing risk.

The DB snapshot confirms the core vulnerability: 8 registered users, 0 wallet loads, 0 bill payments, $0 in fees collected. The funnel is built and tested. Nothing has flowed through it yet with real money and real users. Every failure scenario below is a version of the same root problem: the gap between 'platform is live' and 'platform has users who trust it enough to load real cash.'

| Critical Risks | High Risks | Medium Risks | Timeframe |
| --- | --- | --- | --- |
| 4 | 6 | 5 | 0–18 months |

# 2. Risk Register

Scored on Probability (1–5) × Impact (1–5). Score ≥ 16 = Critical. 10–15 = High. 5–9 = Medium.

| ID | Category | Scenario | Prob | Impact | Score | Lead Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| C1 | Activation | 0% wallet funding rate persists. Users register but never load real money — the same pattern already visible in the 8-user test cohort. Platform becomes a ghost town. | 5 | 5 | 25 | Street team white-glove: William physically walks first 20 users through OXXO load. Target: 1 funded wallet per day in week 1. |
| C2 | STP Timing | STP live credentials are delayed beyond 30 days post-publish. SPEI P2P transfers and higher-value bill payments remain blocked. Kills the high-frequency use case and the YC/investor narrative. | 4 | 5 | 20 | Weekly follow-up with Leticia. Escalate to Jaime/Tayra if no response in 5 business days. Have OXXO-only launch narrative ready for investor convos. |
| C3 | Trust / Cash | Target users (unbanked, PV colonias) refuse to hand cash to an OXXO cashier for an app they've never heard of. First-mover trust barrier in cash-primary communities is the #1 fintech killer in LATAM. | 4 | 5 | 20 | Social proof loop: every completed payment = WhatsApp screenshot shareable receipt. Paula prompts users to share. William collects testimonials in first week. |
| C4 | Single Rep | ENG-01 (William Shaw) is the only active street team rep. If he disengages, goes inactive, or moves, street team acquisition drops to zero. No redundancy. | 4 | 4 | 16 | Recruit Rep 2 before week 2. Prioritize 5 de Diciembre and Versalles — William's current colonias. Rep 2 should be a local resident, not an outsider. |
| H1 | SIPREL | SIPREL bill payment returns unexpected error codes at volume (SKU_PENDING, PRODUCT_NOT_FOUND). Users experience failed payments on first try and never return. Already documented in billpay.ts. | 3 | 5 | 15 | Implement retry logic with user-facing 'En proceso' state. Log all SIPREL error codes from day 1. Alert on >10% failure rate. |
| H2 | Conekta | OXXO cash-in webhook fails silently. User pays at OXXO, balance doesn't update, user contacts support (or churns). Conekta webhook reliability at low volume is unproven. | 3 | 5 | 15 | Add a manual balance reconciliation tool in Command Center. Paula should detect 'I paid at OXXO but balance didn't update' and escalate to Lloyd directly. |
| H3 | Competition | Spin by OXXO or MercadoPago launches a WhatsApp integration or a PV-targeted campaign. PagoYa's primary moat (WhatsApp-native) narrows before reaching critical user mass. | 3 | 4 | 12 | Accelerate PTI moat — it's uncopiable in <6 months. Lock in colonia presence with William before a competitor can replicate street team. File IP on PTI methodology. |
| H4 | Regulatory | CNBV or Banxico issues guidance that WhatsApp-native payment flows require a SOFIPO/EMI license. Forces a product rebuild or legal restructuring. | 2 | 5 | 10 | Engage Julio Leon for a regulatory opinion on current architecture. Monitor CNBV FinTech sandbox updates monthly. STP contract provides partial regulatory cover. |
| H5 | Unit Economics | $25 MXN flat fee is unsustainable at low volume. SIPREL cost per transaction is ~$15 MXN, leaving $10 MXN margin. At <500 transactions/month, the platform runs at a loss indefinitely. | 4 | 3 | 12 | Model the break-even transaction count (est. ~800/month to cover Replit + Twilio + Conekta + STP minimums). Track weekly. Fee increase to $28–30 MXN is viable at 500+ users. |
| H6 | Retention | Users load wallet once for a one-time bill, drain balance, and never return. PTI score and gamification are not yet known to users — engagement loop never activates. | 4 | 3 | 12 | Paula proactively messages users 3 days before their typical billing cycle. BillerTicker on homepage creates recurring intent. PTI score improves with each payment — communicate this. |
| M1 | KYC | KYC CURP validation accepts any 18-char string (RENAPO API not yet integrated). A fraudulent actor loads wallet, processes payments, and creates a CONDUSEF complaint. Regulatory exposure. | 2 | 4 | 8 | Integrate Metamap or Truora RENAPO verification before allowing >$6,000 MXN monthly loads. This is already gated in CashLoad.tsx — just needs the API call. |
| M2 | Founder | Lloyd is the sole technical decision-maker, sole investor-relations contact, sole compliance contact, and Community Outreach Director for Sen. Miles simultaneously. Single point of failure. | 3 | 3 | 9 | Document all critical credentials and procedures. Dr. Douglas Franklin (venture advisor) should be briefed on STP status and investor pipeline. Identify a technical co-founder or CTO. |
| M3 | Data Integrity | The Oro loyalty account with 63,733 points is almost certainly a seeded test account. If not zeroed before launch, it contaminates the leaderboard and grand prize eligibility from day one. | 4 | 2 | 8 | Zero out test accounts in DB before publish. Add a flag (is_test_account) to users table for future reference. Confirm no test transactions in bill_payments. |
| M4 | Belvo | Belvo production approval is pending indefinitely. Bank-link top-up (the higher-income user segment) is blocked. Growth ceiling without a second funding rail beyond OXXO. | 3 | 3 | 9 | Ping Belvo account manager weekly. In parallel, evaluate Conekta card top-up as the bridge rail for banked users who want to fund digitally. |
| M5 | WhatsApp | Meta/WhatsApp changes Business API terms or rate-limits PagoYa's number for financial transaction messages. Paula goes silent. The primary channel for unbanked users is unavailable. | 2 | 4 | 8 | Register a second Twilio WhatsApp number as a backup. Monitor WhatsApp Business API policy updates monthly. Keep web-based Paula (SupportChat) at full parity as fallback. |

# 3. Failure Scenario Narratives

Four scenarios that most plausibly explain a dead platform at month 18, written as post-mortems from the future.

## Scenario A — The Trust Gap (Most Likely)

"We launched in June 2026. The tech was flawless. William went to 5 de Diciembre with flyers. People scanned the QR, registered, received the $25 MXN bonus in their wallet, and then... stopped. They had a funded wallet and no reason to trust it. 'Is this OXXO?' 'Is this the government?' 'What happens if I lose my phone?' They were willing to register. They were not willing to put $200 MXN of their electricity bill into an app they'd known for four minutes."

- The $25 MXN signup bonus is not enough activation incentive. It's not real money — it's a credit that can only be spent inside the app. Users in 5 de Diciembre think in cash.

- There is no social proof at all at launch. No testimonials, no transaction counters, no 'María from Versalles paid her CFE 3 minutes ago' feed.

- William is the only trust signal. When he's not physically present, the trust mechanism disappears.

- Fix: The first 10 successful payments need to be highly visible — screenshots in the street team WhatsApp group, a live counter on the homepage ('127 pagos completados esta semana'), and Paula celebrating each payment publicly.

## Scenario B — STP Delay Kills the Narrative

"STP credentials finally arrived in September — three months after launch. By then, investors had moved on. The YC S26 batch was decided. Techstars had seen our metrics. 0 transactions in month 1, 12 in month 2, 31 in month 3. The story we told — 'WhatsApp-native P2P transfers, Banxico-backed' — was technically accurate but practically unavailable. Every investor asked 'can I try it?' and we had to say 'the bank transfer feature is coming.'"

- STP contract execution is the single highest-leverage action available right now. Everything else is marketing. STP is the product.

- The 30-day investor pitch window post-publish is the most valuable time on the calendar. Every day without STP is a day of the window closing.

- Fix: STP follow-up is not a weekly task — it is a daily task until credentials land. Leticia, Jaime, and Tayra should receive check-ins every business day. Escalate to a senior STP contact if no response in 5 days.

## Scenario C — The One-Rep Bottleneck

"William was great. He signed up 22 users in his first month. Then he got a full-time job. Then he moved to Guadalajara. We had no Rep 2 ready. Our colonia acquisition strategy had a single point of failure and we knew it and didn't fix it fast enough."

- The rep system is fully built — /rep-signup, /rep-login, /rep-dashboard, auto-commissions, velocity fraud detection. The infrastructure supports 100 reps. There is 1.

- Rep 2 should be recruited in the first two weeks of launch, not after William proves the model. The model is already proven by the system design.

- Fix: Identify 2 candidates in 5 de Diciembre and Versalles by week 1. Offer a higher signup commission ($200 MXN) for the first 30 days to incentivize early reps. William should personally recruit them — peer trust is stronger than founder trust in these colonias.

## Scenario D — Unit Economics Spiral

"We hit 200 active users by month 4. Revenue was $2,000 MXN/month in fees. Replit, Twilio, Conekta, and STP minimums were $3,800 MXN/month. We were losing money on every transaction and the deficit was growing. We couldn't raise fast enough to cover the burn and we couldn't grow fast enough to reach break-even."

- At $25 MXN fee and ~$15 MXN SIPREL cost, margin per transaction is ~$10 MXN. Break-even requires roughly 380 transactions/month just to cover estimated infrastructure minimums.

- The $25 MXN fee is defensible at launch but should be reviewed at 500 users. $28–30 MXN is still below OXXO's $12–15 MXN for direct payments when factoring in the user's time cost.

- Fix: Model the unit economics in the Command Center dashboard with real infrastructure cost inputs. Set a 'break-even tracker' that shows transactions needed vs. transactions completed. Make it visible weekly.

# 4. Mitigation Matrix

Prioritized actions mapped to each failure mode, with owner and kill switch.

| Failure Mode | Mitigation | Owner / When | Kill Switch |
| --- | --- | --- | --- |
| 0% activation rate | William physically accompanies first 20 users through OXXO load + first payment. Document on video. Use as ad creative. | Lloyd + William / Week 1 | If <5 funded wallets after 2 weeks, pivot to invite-only beta with curated users from Sen. Miles network |
| STP delay | Daily follow-up with Leticia. Escalate to Jaime/Tayra at Day 5. Have legal (Julio) send formal contract inquiry at Day 10. | Lloyd / Daily | If STP >60 days delayed, launch OXXO-only bill pay as primary product. Remove P2P references from marketing until live. |
| Trust barrier | 10 testimonial screenshots in first week. Live transaction counter on homepage. Paula sends 'Thank you for trusting PagoYa' message after first payment. | William + Lloyd / Week 1 | If trust barrier persists after 50 registered users with <20% activation, consider a $50 MXN real cash incentive (not wallet credit) for first OXXO load. |
| Single rep failure | Recruit Rep 2 by Day 14. Brief William to personally introduce candidates. Set a $200 MXN enhanced signup bonus for reps who join in first 30 days. | Lloyd / Week 2 | If William goes inactive, Lloyd personally activates street team in 5 de Diciembre for 2 weeks while Rep 2 onboards. |
| SIPREL errors | Alert on >10% failure rate. Add 'En proceso' retry flow. Log all error codes from day 1 to build failure pattern library. | Dev / Pre-launch | If SIPREL error rate >20% on any biller, disable that biller temporarily and notify affected users via WhatsApp. |
| Conekta webhook failure | Build manual balance reconciliation in Command Center. Paula detects mismatch keywords and escalates to Lloyd directly. | Dev / Week 1 | If OXXO load failure rate >5%, temporarily pause OXXO marketing and conduct manual reconciliation for all pending loads. |
| RENAPO KYC gap | Integrate Metamap or Truora before allowing >$6,000 MXN monthly loads. The CashLoad gate is already built — just needs the API. | Dev / Month 2 | If a fraudulent CURP is detected before RENAPO is live, freeze the account and flag for manual review. Do not process payments. |
| Test data contamination | Zero out Oro test account (63,733 pts) and any seeded data before publish. Add is_test_account flag. | Lloyd / Pre-publish | If test data is discovered post-launch, issue a 'system recalibration' notice and reset leaderboard with explanation to users. |

# 5. Early Warning Dashboard

Metrics to monitor weekly. These are the canary signals — each one predicts a failure scenario 4–6 weeks before it becomes unfixable.

| Metric | Green (On Track) | Amber (Watch) | Red (Intervene) | Linked Risk |
| --- | --- | --- | --- | --- |
| Wallet funding rate (reg → load) | >30% week 1 | 15–30% | <15% | C1, C3 |
| Days since STP credential request | <14 days | 14–30 days | >30 days | C2 |
| Active reps (past 7 days) | ≥2 | 1 | 0 | C4 |
| SIPREL payment failure rate | <5% | 5–10% | >10% | H1 |
| Weekly completed bill payments | >50 by week 4 | 20–50 | <20 by week 4 | H5, H6 |
| OXXO load webhook success rate | >95% | 90–95% | <90% | H2 |
| Returning user rate (week 2+) | >40% | 20–40% | <20% | H6 |
| Monthly fee revenue vs. infra cost | ≥80% of break-even | 50–80% | <50% | H5 |

# 6. Pre-Launch Actions (Before Republish)

Items surfaced by the DB snapshot that need to be resolved before the platform goes live to real users.

### Immediate (Do Before Publishing)

- Zero out the Oro test account (63,733 pts). This account will contaminate the leaderboard and grand prize eligibility from day one. Add is_test_account = true flag or delete the row entirely.

- Confirm monthly_grand_prize table is empty and grand prize config is set to prize_amount = 2,000 MXN, is_active = true (per the seed inserted during pre-publish checklist).

- Confirm signup_bonus_config is_active = true (it is — verified in snapshot). Confirm the $25 MXN bonus credits correctly on first OXXO load via a final test transaction with a real phone number.

- Confirm bill_payments has no test/dev rows. 0 rows confirmed in snapshot — clean.

- Confirm ENG-01 rep code is correctly flagged as internal/test so William's actual street referrals come through a new rep code or a clean ENG-01 reset.

### Week 1 (Before Street Team Goes Active)

- Build a simple weekly metrics email or Slack notification to Lloyd: funded wallets, completed payments, SIPREL error rate, active reps. This is the early warning system made operational.

- Add a transaction counter to the homepage ('X pagos completados') pulling from bill_payments WHERE status = completed. Social proof from day 1 at zero cost.

- Test the full OXXO load → bill pay → PDF receipt → WhatsApp confirmation flow end-to-end with a real $50 MXN load before William activates street team. One clean end-to-end run with real money, real OXXO, real CFE payment.

# 7. What Goes Right (The Counter-Scenario)

Pre-mortems are asymmetric — they surface risks, not opportunities. For balance, here is the scenario where PagoYa reaches 2,500 active users in 12 months.

Week 1: William walks 15 users through their first OXXO load in 5 de Diciembre. 11 complete a bill payment. Paula sends each a personalized receipt. 7 screenshot it and share it in their family WhatsApp group. Organic word-of-mouth begins. Week 2: STP credentials arrive. P2P transfers go live. A user sends $500 MXN to their sister in Guadalajara in 90 seconds. She registers the same day. The P2P use case is more viral than bill pay. Month 1: 3 reps active across 5 colonias. 180 registered users. 94 funded wallets. 61 completed bill payments. PTI scores generating for 40+ users — the behavioral credit data is accumulating. Month 3: Accion Venture Lab approves $150K. Google for Startups AI First LATAM accepts. PTI Phase 2 unlocks July 7 and drives a 40% spike in app opens. The scratch card mechanic is generating 3.2 plays per active user per week. Month 6: 900 active users. $47K MXN/month in fee revenue. Break-even reached. Quona Capital warm intro through Accion. The colonia-level ROI data is the most defensible dataset in the pitch deck.

The path to this outcome runs through one thing above all others: a real user loading real money and completing a real payment in the first 48 hours after publish. Everything else — PTI, gamification, street team, P2P, investor metrics — is downstream of that first transaction.

PagoYa Pre-Mortem | June 11, 2026 | Longview Meridian Holdings LLC | Confidential